# Meeting Reports
## 05/02/2021 Time (16:30 - 18:00)
Members present: Herman Fleischer, Ola M. Johannessen, Pål a H Bentsen, Sassan Zomorodi, Thomas Hillesland.
1. Made sure that everyone had succesfully set up GIT and IntelliJ and was ready to work, should it be needed.
2. Discussed the overall structure of the project, identifying the objects that make up the games and the class structure.
3. Assigned tasks to work on until 11/02/2021, with a general emphasis on Architecture over practical code.
  Set Tasks:
  1. Thomas Hilleland: set up a surface level interpretation of the project that meets the minumum requirements including a GUI board and basic controllable robot.
  2. Herman Fleischer: begin working on the Board object, including setting up a Direction enum.
  3. Sassan Zomorodi: begin workign on the Game object that would handle the order of events in the game.
  4. Pål A H Bentsen: start working on the Robot object.
  5. Ola M. Johannessen: Identify game elements, get rules in more practical reference form, and setup UML diagram.

## 10/02/2021 Time (12:15 – 14:00)
Members present: Herman Fleischer, Pål A H Bentsen, Sassan Zomorodi, Thomas Hillesland.
Wrote the following User Histories:
jeg som spiller vil kunne se brettet, for å kunne orientere meg for hvor ting er
få et bilde av brettet til å vise i et vindu på skjermen
jeg som spiller vil kunne se brikker på spillebrettet, sånn at jeg kan vite hvor de er på brettet og i forhold til andre ting på brettet
- få spillerens brikke til å vises på skjermen i korrekt grid lokasjon
- vise klart hvilken direksjon brikken står
jeg som spiller vil kunne bevege brikken min, for å få progresjon i spillet
få roboten til å bevege seg frem og bakover med ↑ og ↓ piltastestene, og snu seg 90 grader med  ← og  → piltastene
jeg som spiller vil ha et flagg på brettet, sånn at jeg har et mål å bevege meg mot
få vist et flag på brettet på samme måte så roboten blir vist
jeg som spiller vil kunne vinne spillet med å flytte roboten min på flagget
hvis roboten går oppå flagget, så må et eller annet skje. f.eks. spillet lukker seg.

Accomplished the first 2 user histories.

Everyone had accomplished their goals from previous meeting.
## 11/02/2021 Time (10:15 -)
Members Present: Herman Fleisher, Ola M. Johannessen, Pål A H Bentsen, Sassan Zomorodi, Thomas Hillesland.
1. Coordinated on getting the robot to move.
2. Got the robot to win by visiting the flags.
3. Herman found and started with Tilemaps.